Comprehensive Project Plan: Turkish Specialty Coffee Database & Discovery Engine

1. Executive Summary & Vision

Project Name: TR Coffee DB (Working Title) Vision: To build the definitive aggregator and discovery engine for specialty coffee in Turkey. Similar to the "Trade Coffee" experience, but adapted as a lead-generation and discovery platform. Users will explore, filter, and find their perfect coffee through a centralized database, but all purchase actions will redirect to the respective roasters' websites. Core Value Proposition: Solving the fragmentation of the Turkish specialty coffee market by providing a single, standardized, and highly filterable database of all available beans.

2. Project Scope

In-Scope (MVP):

- Automated data pipelines (scrapers/API fetchers) to gather coffee data from top Turkish roasters.

- Data normalization (mapping different roasters' terminologies into a standardized format).

- A highly responsive, frontend catalog with faceted search (Origin, Process, Roast Level, Tasting Notes, Price).

- A "Coffee Matchmaker" Quiz (Trade Coffee style) to recommend beans based on user preferences.

- Redirection engine (Affiliate/UTM tracking links) to send users to roaster websites.

Out-of-Scope (For MVP):

- Direct e-commerce/checkout (No payment gateways, no inventory management).

- User accounts and saved lists (Deferred to Phase 2 to launch faster).

- Mobile App (iOS/Android) - The web app will be mobile-first/PWA.

3. Technology Stack (Zero-Cost Foundation)

We will leverage generous free tiers of modern web infrastructure to keep operational costs at $0 during the growth phase.

- Frontend: Next.js (App Router), React, Tailwind CSS.

- Hosting: Vercel (Free Tier).

- Backend / Database: Supabase (Free Tier: 500MB PostgreSQL Database, 2GB Bandwidth, built-in REST/GraphQL APIs).

- Data Pipeline (Scraping): Node.js with axios & cheerio (for static HTML), puppeteer (for JS-heavy sites).

- Automation: GitHub Actions (Cron jobs to run scrapers automatically every 24/48 hours).

4. The Critical Path: Data Acquisition Strategy

Gathering and standardizing the data is the most crucial part of this project. Roasters use different platforms and terminologies. Here is the exact blueprint for the data pipeline:

4.1. Platform Targeting

- The "Easy" Targets (Shopify): Many Turkish roasters (e.g., Petra, Montag) use Shopify. We can bypass HTML scraping entirely by appending /products.json?limit=250 to their domain. This yields clean, structured JSON data containing prices, descriptions, and variant availability.

- The "Medium" Targets (WooCommerce/WordPress): Some use WordPress. We can attempt to hit the WP REST API endpoint (/wp-json/wc/v3/products). If secured, we fall back to HTML scraping.

- The "Hard" Targets (Ikas, Ticimax, Custom): For these, we will build custom cheerio scrapers targeting specific CSS classes on their product listing and detail pages.

4.2. Data Normalization (The "Secret Sauce")

Roaster A might list notes as "Çilek, Sütlü Çikolata" (Strawberry, Milk Chocolate). Roaster B might say "Kırmızı Meyveler" (Red Berries).

- Solution: The scraper pipeline must include a Normalization Step. Before saving to Supabase, the script will map raw text to standardized tags.

- Example Logic: If description or notes contains ["çilek", "ahududu", "yaban mersini"], apply the standardized tag [Fruity]. If it contains ["yıkanmış", "washed"], apply Process: Washed.

5. Feature List & Roadmap

Phase 1: Data Engine & Foundation (Weeks 1-2)

- [ ] Database Architecture: Design and deploy Supabase schema (Roasters table, Coffees table).

- [ ] Scraper Development: Write Node.js scripts for the top 10 Turkish roasters (e.g., Petra, Montag, Kronotrop, Null, Spada, Probador Colectiva, Boxx, Grizzly, Clean Cup, Incommon).

- [ ] Data Normalization Logic: Build the parser that extracts Origin, Process, Roast Level, and Altitude from raw descriptions.

- [ ] GitHub Actions Setup: Automate the script to run bi-weekly to update prices and stock status (marking is_in_stock = false if sold out).

Phase 2: Frontend MVP & Search (Weeks 3-4)

- [ ] Next.js Setup: Initialize project with Tailwind CSS.

- [ ] Supabase Integration: Connect frontend to database using @supabase/supabase-js.

- [ ] The Explorer (Grid View): Build the main UI with infinite scroll or pagination.

- [ ] Faceted Sidebar: Implement complex filtering logic (Filter by Roaster AND Process AND Price range).

- [ ] Detail Modal/Page: Create the deep-dive view for a specific coffee, highlighting its flavor radar and specs.

- [ ] Outbound Tracking: Implement a click-tracker function to count how many times users click "Buy on Roaster Site" (crucial for monetization).

Phase 3: Engagement & Launch (Weeks 5-6)

- [ ] The "Coffee Matchmaker" Quiz: Implement the Trade Coffee-style multi-step quiz. Map quiz answers to Supabase queries (e.g., User selects "I use a French Press" + "I like Dark chocolate" -> Query: Roast=Medium/Dark, Notes=Chocolate/Nutty).

- [ ] SEO Optimization: Generate static paths (/roaster/petra, /coffee/petra-hunkute) for Google indexing.

- [ ] Deployment: Go live on Vercel. Connect custom domain.

Phase 4: Post-Launch & V2 (Months 2-3)

- [ ] User Auth: Allow users to log in via Google/Email.

- [ ] Collections: "Saved/Wishlist" and "My Brew Log" (ratings and reviews for coffees they've tried).

- [ ] Community Ratings: Aggregate 1-5 star ratings to create a "Top Rated in Turkey" leaderboard.

6. Monetization Strategy (How to Generate Income)

Since you are not holding inventory or processing payments, you operate on a Lead Generation / Traffic Aggregationmodel.

- Affiliate Marketing (Primary):

  - Negotiate direct affiliate deals with roasters. You provide a unique tracking link or discount code (e.g., "TRDB10"). When a user buys, you get a 10-15% commission.

  - Pitch to Roasters: "I am building the largest coffee search engine in Turkey. I will send you highly qualified traffic for free. I only take a cut if they actually buy."

- Sponsored Placements (Secondary):

  - Charge a flat monthly fee to roasters to feature their new drops at the very top of the "Explorer" page or in the "Editor's Picks" section.

- B2B Analytics Dashboard (Tertiary):

  - Once you have significant traffic, offer roasters a paid dashboard where they can see market trends (e.g., "70% of users this month searched for Anaerobic processed coffees, but you only have 1 in stock").

- Newsletter Sponsorships:

  - Build an email list: "Get notified when rare/limited lots drop in Turkey." Sell ad space in this weekly newsletter.

7. Risk Management

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Scraper Blocks (Roasters blocking your bot) | High | Run scrapers infrequently (e.g., at 3 AM). Use randomized User-Agents. Since you are driving traffic to them, most will whitelist you if you ask nicely. |
| Messy Data (Inconsistent naming by roasters) | High | Invest heavy time in the Normalization mapping logic. Fallback: Manually flag and edit unrecognized entries in the Supabase Dashboard. |
| Outdated Stock Info | Medium | Clearly label the site as an aggregator and include a disclaimer: "Prices and stock are managed by the roaster." Update minimum twice a week. |
| Cold Start Problem (No users) | Medium | Leverage Instagram/Twitter. Post infographic content ("Top 5 Fruity Coffees under 400TL this week"). Tap into local coffee forums and subreddits. |

8. Immediate Next Steps

- Create the Supabase Project: Setup the roasters and coffees tables.

- Develop the First Scraper: Pick one Shopify-based roaster (e.g., Montag) and write a Node.js script to pull their /products.json, parse it, and successfully insert it into your Supabase database.

- Validate the Data: Check if the data looks clean and is easily queryable.